# Module 1 and 2 Oracle Test Execution

Run 14 October 2026 | IAM and Customers & KYC

40 of 40 Oracle acceptance methods passed; 56 of 56 database-free frontend checks passed. The 118-case test plan remains an execution worksheet: focused evidence does not close a case whose other steps or variants have not been run.

| Check | Result | Evidence |
| --- | --- | --- |
| Database | Oracle metadata asserted in the acceptance suite; no demo H2 tests run | backend-final.xml |
| Oracle acceptance | 40 passed; 0 failed; 0 errors; 0 skipped | backend-final.xml |
| Frontend and edge | 56 passed; 0 failed | frontend-node-tests.log |
| Oracle schema preflight | 10 pass; 1 fail | schema-preflight.json |

Environment: Oracle-backed gateway and services on local QA ports 18090–18097; Oracle JET frontend on 15173. Customer signup was disabled in the live UI and enabled only inside rollback-scoped Oracle acceptance tests. Business fixtures in those tests rolled back; rejected-request security audit events use independent transactions and remain in the audit trail. The live browser used one clearly named synthetic maker and CIF.

# What was exercised

| Area | Oracle and browser evidence |
| --- | --- |
| Module 1 pages | Employee sign-in; Overview; Users and detail; Roles & permissions; Access requests; Audit trail; My security; account-holder key. Search, paging, conditional fields, dialogs, validation, session detail and authorization checks were sampled. |
| Module 2 tabs | Synthetic Oracle CIF opened in Profile, KYC and evidence, Relationships and consent, and Audit. Each tab and its visible actions were inspected; keyboard arrows/Home/End, selected panel state and return to directory were verified. |
| KYC guard | Submitting the synthetic DRAFT case without identity and address documents returned both missing-document codes and kept the case editable. Oracle tests covered upload, attestation, approval, rejection, rework, latest-version gates, expiry and closure. |
| Additional Oracle checks | A second overlapping access grant was rejected, adjacent validity windows were accepted, and stale profile and KYC review submissions were denied after their roles were retired. Simultaneous checker decisions and the full open-browser restoration sequence remain open. |
| Shared UI | Phone 390 px, tablet 1024 px and desktop 1440 px layouts had no document overflow; the mobile table remained horizontally scrollable. Hindi and Kannada labels were checked, then English was restored. |

# Defects corrected and retested

| ID | Observed failure | Correction and retest |
| --- | --- | --- |
| D1 | A newly linked customer could fail closure in the same Oracle clock tick. | Use a positive microsecond end interval; Oracle closure method passed. |
| D2 | Access target catalogue stopped after 100 users. | Fetch and deduplicate all pages; 101-user Oracle fixture and Node pagination checks passed. |
| D3 | BRANCH and REGION left the visible scope reference disabled; switching scope could retain stale text. | Synchronize JET and submitted field state. Browser recheck passed with normal focus change; disabled source value was empty. |
| D4 | Customer tabs had no keyboard traversal or tabpanel ARIA links. | Arrow/Home/End and roving focus added; all four Oracle customer tabs passed browser checks. |
| D5 | A late audit search could write to the next page and show a JavaScript error. | Check the original form/result remains connected; rapid navigation retest showed no error. |
| D6 | Treasury navigation appeared to a maker without Treasury permissions. | Only show it with Treasury read or liquidity permission; Oracle maker navigation no longer showed it. |
| D7 | Blank account-holder key displayed a saved success state. | Validate the enhanced field before saving; blank rejected, synthetic value saved and cleared in browser. |
| D8 | Configured menu label and sort order were ignored by the shell. | Render saved label and order for backend menu entries; source change and default Oracle menu render verified. A changed-label Oracle browser variant remains open. |

# Open finding and test limits

The read-only Oracle preflight found one pre-existing account position mismatch: account 6 has posted balance 500000 and journal-derived balance 0. Its authoritative posting history must be reconciled before any financial closure or balance repair. No existing account, balance, journal or real customer record was changed during this run.

The shared Oracle schema is already bootstrapped, and no disposable schema is available. Fresh-checker creation and contaminated-signup-role tests therefore remain blocked. Parallel approval races, the complete financial closure-blocker matrix and the open-browser revocation/restoration sequence remain outstanding. A separate Oracle service stack occupied the shared run record when the controlled outage check began, so that stack was left untouched and the outage check was not run. The matrix records every case as Partial or Not run until its full sequence and variants are evidenced; no case-level acceptance signoff is claimed.

Final Oracle-only package verification passed without running demo-database tests. After browser testing, the synthetic CIF was confirmed CLOSED, its test identity DISABLED and its role RETIRED; only the services launched for this run were stopped. The audit trail was retained.

# Case-by-case execution state

See MODULE-1-AND-2-DETAILED-TEST-PLAN.docx for each case’s exact inputs, steps and expected result. “Partial” means at least one related Oracle or UI check was executed, while untested variants remain. “Not run” identifies an unexecuted primary flow. The green automated counts above apply only to their 40 and 56 method inventories.

## Sign in and customer registration

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M1-AUTH-01 | Valid sign in and workspace routing | Partial | Oracle authentication, signup and MFA methods; sign-in UI |
| M1-AUTH-02 | Required inputs and failed login recovery | Partial | Oracle authentication, signup and MFA methods; sign-in UI |
| M1-AUTH-03 | Inactive user states deny authentication | Partial | Oracle authentication, signup and MFA methods; sign-in UI |
| M1-AUTH-04 | Failed attempt threshold and timed lockout | Partial | Oracle authentication, signup and MFA methods; sign-in UI |
| M1-AUTH-05 | Authenticator challenge and replay at sign in | Partial | Oracle authentication, signup and MFA methods; sign-in UI |
| M1-AUTH-06 | Sign up availability and back navigation | Partial | Oracle authentication, signup and MFA methods; sign-in UI |
| M1-AUTH-07 | Adult demo signup creates linked identity atomically | Partial | Oracle authentication, signup and MFA methods; sign-in UI |
| M1-AUTH-08 | Signup age and field boundaries | Partial | Oracle authentication, signup and MFA methods; sign-in UI |
| M1-AUTH-09 | Signup permissions and partial failure rollback | Not run | Contaminated signup-role configuration requires a disposable isolated Oracle schema. |

## Identity and access overview

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M1-OVR-01 | Overview counters and shortcuts | Partial | Oracle dashboard/audit method; Overview UI |
| M1-OVR-02 | One time independent checker setup | Not run | Fresh, unbootstrapped Oracle schema unavailable; repeat setup was rejected as expected. |
| M1-OVR-03 | Overview load failure and least privilege | Partial | Oracle dashboard/audit method; Overview UI |

## Users and user detail

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M1-USR-01 | User directory search filters and pagination | Partial | Oracle identity, status, session and paging methods; Users UI |
| M1-USR-02 | Create employee and service identities | Partial | Oracle identity, status, session and paging methods; Users UI |
| M1-USR-03 | Create customer in standard and demo modes | Partial | Oracle identity, status, session and paging methods; Users UI |
| M1-USR-04 | User creation validation and duplicates | Partial | Oracle identity, status, session and paging methods; Users UI |
| M1-USR-05 | User detail record and controls | Partial | Oracle identity, status, session and paging methods; Users UI |
| M1-USR-06 | Identity lifecycle permitted transitions | Partial | Oracle identity, status, session and paging methods; Users UI |
| M1-USR-07 | Identity status self protection and stale edit | Partial | Oracle identity, status, session and paging methods; Users UI |
| M1-USR-08 | Administrative password reset | Partial | Oracle identity, status, session and paging methods; Users UI |
| M1-USR-09 | Lost MFA reset and administrative session revoke | Partial | Oracle identity, status, session and paging methods; Users UI |
| M1-USR-10 | Link existing active CIF to customer identity | Partial | Oracle identity, status, session and paging methods; Users UI |
| M1-USR-11 | Revoke link and immediate scope reevaluation | Partial | Oracle identity, status, session and paging methods; Users UI |

## Roles permissions and approval authority

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M1-ROLE-01 | Role and permission catalogues | Partial | Oracle role, permission and authority methods; Roles UI |
| M1-ROLE-02 | Create and edit a custom role | Partial | Oracle role, permission and authority methods; Roles UI |
| M1-ROLE-03 | Role validation protection and concurrent edit | Partial | Oracle role, permission and authority methods; Roles UI |
| M1-ROLE-04 | Create permission and enforce fresh MFA | Partial | Oracle role, permission and authority methods; Roles UI |
| M1-ROLE-05 | Permission contract and reserved namespaces | Partial | Oracle role, permission and authority methods; Roles UI |
| M1-ROLE-06 | Add authority and numeric boundaries | Partial | Oracle role, permission and authority methods; Roles UI |
| M1-ROLE-07 | Authority validation validity and end action | Partial | Oracle role, permission and authority methods; Roles UI |

## Access requests and independent approval

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M1-ACC-01 | Submit scoped access grant | Partial | Oracle access decision, scope and paging methods; queue UI |
| M1-ACC-02 | Scope fields and contract validation | Partial | Oracle access decision, scope and paging methods; queue UI |
| M1-ACC-03 | Approve grant and propagate effective access | Partial | Oracle access decision, scope and paging methods; queue UI |
| M1-ACC-04 | Reject request without changing entitlements | Partial | Oracle access decision, scope and paging methods; queue UI |
| M1-ACC-05 | Maker target and missing permission cannot decide | Partial | Oracle access decision, scope and paging methods; queue UI |
| M1-ACC-06 | Request revocation of exact assignment | Partial | Oracle access decision, scope and paging methods; queue UI |
| M1-ACC-07 | Expiry and state changes during review | Partial | Oracle access decision, scope and paging methods; queue UI |
| M1-ACC-08 | Overlapping grants and concurrent decisions | Partial | Oracle overlap rejected and adjacent validity windows accepted; simultaneous decisions remain open. |
| M1-ACC-09 | Queue completeness and large user catalogue | Partial | Oracle access decision, scope and paging methods; queue UI |

## My security and authorization checks

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M1-SEC-01 | Identity refresh and refresh token rotation | Partial | Oracle session, MFA and authorization methods; My security UI |
| M1-SEC-02 | Change own password | Partial | Oracle session, MFA and authorization methods; My security UI |
| M1-SEC-03 | Enroll and confirm authenticator | Partial | Oracle session, MFA and authorization methods; My security UI |
| M1-SEC-04 | Abandoned enrollment and one time code use | Partial | Oracle session, MFA and authorization methods; My security UI |
| M1-SEC-05 | Fresh MFA step up and exact expiry | Partial | Oracle session, MFA and authorization methods; My security UI |
| M1-SEC-06 | Remove authenticator safely | Partial | Oracle session, MFA and authorization methods; My security UI |
| M1-SEC-07 | View and revoke own sessions | Partial | Oracle session, MFA and authorization methods; My security UI |
| M1-SEC-08 | Idle and absolute session expiry | Partial | Oracle session, MFA and authorization methods; My security UI |
| M1-SEC-09 | Authorization scope and dimensions matrix | Partial | Oracle session, MFA and authorization methods; My security UI |
| M1-SEC-10 | Authorization cannot combine unrelated grants | Partial | Oracle session, MFA and authorization methods; My security UI |

## Workspace navigation management

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M1-MENU-01 | Add and edit workspace menu metadata | Partial | Oracle menu contract method; menu catalogue UI |
| M1-MENU-02 | Menu validation and hierarchy API | Partial | Oracle menu contract method; menu catalogue UI |

## IAM audit trail

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M1-AUD-01 | Security event search and traceability | Partial | Oracle audit method; security and financial audit UI |
| M1-AUD-02 | Stored domain events and delivery labels | Partial | Oracle audit method; security and financial audit UI |
| M1-AUD-03 | Financial audit filters and failure isolation | Partial | Oracle audit method; security and financial audit UI |
| M1-AUD-04 | Audit privilege and immutable evidence | Partial | Oracle audit method; security and financial audit UI |

## Account holder access key

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M1-KEY-01 | Generate and rotate own holder key | Partial | Oracle key-rotation method; key form and clear UI |
| M1-KEY-02 | Use clear and discard key in staff tab | Partial | Oracle key-rotation method; key form and clear UI |
| M1-KEY-03 | Key cannot replace authorization or ownership | Partial | Oracle key-rotation method; key form and clear UI |

## Customer directory and record navigation

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M2-DIR-01 | Search customer name and CIF | Partial | Oracle customer directory/scope method; directory and tab UI |
| M2-DIR-02 | All four customer tabs and return behavior | Partial | Oracle customer directory/scope method; directory and tab UI |
| M2-DIR-03 | Directory permissions empty states and cap | Partial | Oracle customer directory/scope method; directory and tab UI |
| M2-DIR-04 | Create individual customer and initial case | Partial | Oracle customer directory/scope method; directory and tab UI |
| M2-DIR-05 | Create organization and switch party type | Partial | Oracle customer directory/scope method; directory and tab UI |
| M2-DIR-06 | Customer creation boundaries and branch scope | Partial | Oracle customer directory/scope method; directory and tab UI |

## Profile tab and proposed customer information

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M2-PRO-01 | Profile details names and masked history | Partial | Oracle profile, facts and boundary methods; Profile tab UI |
| M2-PRO-02 | Propose legal name and segment revision | Partial | Oracle profile, facts and boundary methods; Profile tab UI |
| M2-PRO-03 | Profile revision rejection blank segment and concurrency | Partial | Oracle profile, facts and boundary methods; Profile tab UI |
| M2-PRO-04 | Profile editing state and maker restrictions | Partial | Oracle profile, facts and boundary methods; Profile tab UI |
| M2-PRO-05 | Add and replace email and mobile contacts | Partial | Oracle profile, facts and boundary methods; Profile tab UI |
| M2-PRO-06 | Contact syntax and value boundaries | Partial | Oracle profile, facts and boundary methods; Profile tab UI |
| M2-PRO-07 | Add identifier with expiry and masking | Partial | Oracle profile, facts and boundary methods; Profile tab UI |
| M2-PRO-08 | Duplicate identifier detection without customer leakage | Partial | Oracle profile, facts and boundary methods; Profile tab UI |
| M2-PRO-09 | Add each address type and optional fields | Partial | Oracle profile, facts and boundary methods; Profile tab UI |
| M2-PRO-10 | Address evidence ownership and input validation | Partial | Oracle profile, facts and boundary methods; Profile tab UI |

## KYC cases and independent decisions

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M2-KYC-01 | Open and select cases with correct defaults | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-02 | Only one open case per CIF | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-03 | Submission completeness identifies missing items | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-04 | Submit freezes evidence and proposed data | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-05 | Assign independent eligible officer | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-06 | Officer assignment invalid and stale variants | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-07 | Approve complete onboarding case | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-08 | Approval risk and future review date validation | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-09 | Latest evidence and identifier expiry gate approval | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-10 | Request more information and resubmit | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-11 | Reject KYC and begin remediation | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |
| M2-KYC-12 | Maker separation and conflicting review decisions | Partial | Oracle completeness, approval, rework and expiry methods; KYC tab UI |

## KYC evidence upload review and download

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M2-DOC-01 | Upload supported formats and document versions | Partial | Oracle upload, review, integrity and download methods; upload UI |
| M2-DOC-02 | File size and content type boundaries | Partial | Oracle upload, review, integrity and download methods; upload UI |
| M2-DOC-03 | Upload ownership frozen states and concurrent versions | Partial | Oracle upload, review, integrity and download methods; upload UI |
| M2-DOC-04 | Independent evidence attestation combinations | Partial | Oracle upload, review, integrity and download methods; upload UI |
| M2-DOC-05 | Evidence review separation and assignment | Partial | Oracle upload, review, integrity and download methods; upload UI |
| M2-DOC-06 | Pending clean and unsafe evidence downloads | Partial | Oracle upload, review, integrity and download methods; upload UI |
| M2-DOC-07 | Download integrity unavailable storage and audit | Partial | Oracle upload, review, integrity and download methods; upload UI |

## Customer status periodic review and closure

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M2-LIFE-01 | Status changes and effective KYC activation gate | Partial | Oracle lifecycle and closure methods |
| M2-LIFE-02 | Periodic expiry before and after sweep | Partial | Oracle lifecycle and closure methods |
| M2-LIFE-03 | Reverify restricted or dormant customer | Partial | Oracle lifecycle and closure methods |
| M2-LIFE-04 | Closure blocked by every financial dependency | Not run | No synthetic account with every financial blocker was prepared; shared balances were protected. |
| M2-LIFE-05 | Successful closure cascades and terminal history | Partial | Oracle lifecycle and closure methods |
| M2-LIFE-06 | Closure handles one or multiple linked CIFs | Partial | Oracle lifecycle and closure methods |

## Relationships and consent tab

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M2-REL-01 | Capture consent with evidence | Partial | Oracle consent and relationship method; Relationships tab UI |
| M2-REL-02 | Withdraw and recapture consent | Partial | Oracle consent and relationship method; Relationships tab UI |
| M2-REL-03 | Create party relationship for every authority | Partial | Oracle consent and relationship method; Relationships tab UI |
| M2-REL-04 | Relationship negative validation and duplicates | Partial | Oracle consent and relationship method; Relationships tab UI |
| M2-REL-05 | End outgoing relationship and enforce direction | Partial | Oracle consent and relationship method; Relationships tab UI |

## Customer audit tab and eligibility facts

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| M2-AUD-01 | Customer audit complete flow trace | Partial | Oracle audit/scope methods; customer Audit tab UI |
| M2-AUD-02 | Audit and facts cannot bypass customer scope | Partial | Oracle audit/scope methods; customer Audit tab UI |

## End to end flows across modules

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| X-FLOW-01 | Staff provisioning through first KYC approval | Partial | Related Oracle integration methods; full multi-session variant open |
| X-FLOW-02 | Verified CIF to digital customer self access | Partial | Related Oracle integration methods; full multi-session variant open |
| X-FLOW-03 | Privilege revocation during open KYC work | Partial | Oracle stale edit/review requests denied after role retirement; open-browser dialog and restore flow remain open. |
| X-FLOW-04 | Periodic revision blocks premature downstream use | Partial | Related Oracle integration methods; full multi-session variant open |
| X-FLOW-05 | Closure and in flight authorization stay atomic | Partial | Related Oracle integration methods; full multi-session variant open |
| X-FLOW-06 | Identity and banking service outage recovery | Not run | A controlled identity/gateway outage and recovery was not run. |

## Shared interaction accessibility and resilience

| Case | Scenario | State | Evidence / open work |
| --- | --- | --- | --- |
| X-UI-01 | Dialog cancel validation and duplicate clicks | Partial | Oracle browser checks and 56 Node checks; variant coverage open |
| X-UI-02 | Keyboard focus and accessible tab semantics | Partial | Oracle browser checks and 56 Node checks; variant coverage open |
| X-UI-03 | Responsive layout zoom and long content | Partial | Oracle browser checks and 56 Node checks; variant coverage open |
| X-UI-04 | Localization dates and numeric presentation | Partial | Oracle browser checks and 56 Node checks; variant coverage open |
| X-UI-05 | Safe text rendering and request errors | Partial | Oracle browser checks and 56 Node checks; variant coverage open |
| X-UI-06 | Direct API denial and no partial persistence | Partial | Oracle browser checks and 56 Node checks; variant coverage open |

Detailed-plan state: 114 Partial; 4 Not run; 0 fully signed off. The remaining cases need follow-on Oracle execution; the two fresh-schema cases cannot be completed in the current shared schema.

Evidence files are under Downloads/integrated/.runtime/oracle-m12/; backend acceptance source is backend/acceptance-tests/src/test/java/com/moneybags/Module12OracleTest.java. The final execution report deliberately excludes credentials, tokens, evidence content and private Oracle settings.